IMPLEMENTATION PLAN FOR GD GOENKA PUBLIC SCHOOL

| ERP Implementation and Training Plan |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sr. No. | Modules/Task to be Covered | Start Date | Time Required (Hrs) | People Involved | Contact No. |
| 1 | Meeting with School Higher Authorities | 21-12-2022 (Day 1) | 1 |  |  |
| 2 | Meeting with Project In-charge/IT-Head | 21-12-2022 (Day 1) | 4 Detailed Meeting to understand processes. |  |  |
| 3 | Meeting with Account Department | 21-12-2022 (Day 1) |  |  |  |
| 4 | Meeting with Admission Department | 21-12-2022 (Day 1) |  |  |  |
| 5 | Meeting with Transport Department | 21-12-2022 (Day 1) |  |  |  |
| 6 | Meeting with Examination Department | 21-12-2022 (Day 1) |  |  |  |
| 7 | Meeting with Librarian |  |  |  |  |
| Sr. No. | Modules/Task to be Covered | Start Date | Time Required | People Involved | Contact No. |
| 1 | Student Information System | 21-12-2022 (Day 2) | 2 |  |  |
| 2 | Communication Module | 21-12-2022 (Day 2) | 1 |  |  |
| 3 | Admission Module | 21-12-2022 (Day 2) | 4 |  |  |
| 4 | Fees Module | 21-12-2022 (Day 3) | 5 |  |  |
| 5 | Transport Module | 21-12-2022 (Day 3) | 1 |  |  |
| 6 | Employee Information | 21-12-2022 (Day 3) | 1 |  |  |
| 7 | Staff Attendance with Bio-Matric Integration | 21-12-2022 (Day 4) | 2 |  |  |
| 8 | Staff Payroll | 21-12-2022 (Day 4) | 4 |  |  |
| 9 | Front Office with Visitor App | 21-12-2022 (Day 4) | 1 |  |  |
| 10 | Examination Management | 21-12-2022 (Day 5) | 5 |  |  |
| 11 | Library Module | 21-12-2022 (Day 5) | 2 |  |  |
| 12 | User Management | 21-12-2022 (Day 6) | 1 |  |  |
| 13 | Employee Recruitment | 21-12-2022 (Day 6) | 1 |  |  |
| 14 | Inventory Management | 21-12-2022 (Day 6) | 3 |  |  |
| 15 | Student Health Management | 21-12-2022 (Day 6) | 1 |  |  |
| 16 | Teacher Training and hands on session | 21-12-2022 (Day 7) | 1.5 |  |  |
| 17 | Doubt Session Department wise | 21-12-2022 (Day 7) | 5 |  |  |